|  |  |
| --- | --- |
| Příloha č. 2b  Smlouva o dílo NŘP/Ku/xxx/2021 | Appendix 2b  Contract for works NŘP/Ku/xxx/2021 |
| Předmět Smlouvy Část č. 2: | Subject of the Contract Component 2: |
| **Zpracování Design manuálu jezera Milada**  **harmonogram plnění** | **Development of the Design code of Lake Milada**  **Implementation schedule** |
| **Fáze 1: Dokončení pracovní verze Design manuálu**   * do 12 týdnů od předání Závěrečných zpráv z konzultace soutěžního návrhu s hlavními aktéry a veřejností (dokončení Fáze 3 Části 1 díla) Objednateli   **Fáze 2: Dokončení Design manuálu**   * do 8 týdnů od protokolárního převzetí pracovní verze Design manuálu Objednatelem | **Phase 1: Completion of the draft Design code**   * within 12 weeks of handover of the Final reports from the consultation on the competition proposal with key stakeholders and the public (completion of Phase 3 Component 1 of the Work) to the Contracting Authority   **Phase 2: Completion of the Design code**   * within 8 weeks of acceptance of the draft Design code by the Contracting Authority confirmed by the handover certificate |